# Product Requirements Document

# Intelligent AI-Powered PC Onboarding Assistant (Abhi)

## Document Control

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Date | January 6, 2026 |
| Owner | Product Management |
| Status | Draft - In Review |
| Stakeholders | Engineering, Marketing, Sales, Support, Legal, OEM Partners |

## Table of Contents

- Executive Summary

- Market Context & Target Audience

- Product Overview

- Technical Requirements

- Detailed Functional Requirements

- Go-to-Market Strategy

- Development Timeline & Milestones

- Success Metrics & Analytics

- Risks & Mitigation

- Dependencies & Integrations

- Regulatory & Compliance

- Appendices

## 1. Executive Summary

### 1.1 Product Vision

The Intelligent AI-Powered PC Onboarding Assistant (codename: Abhi) revolutionizes the first-time user experience for AI PCs by providing a conversational, automated setup process that eliminates friction for non-technical users. Abhi transforms PC onboarding from a technical burden into a seamless, personalized experience that demonstrates the value of AI from the first moment of device ownership.

### 1.2 Customer Pain Points

Current State Problems:

- Complexity Overwhelms Non-Technical Users

  - Traditional PC setup presents 50+ configuration decisions

  - Technical jargon (BIOS, drivers, firmware) confuses mainstream consumers

  - Users uncertain which settings to choose, leading to suboptimal configurations

  - Fear of "doing it wrong" creates anxiety and hesitation

- Time-Consuming Manual Setup

  - Average OOBE (Out-of-Box Experience) takes 45-60 minutes

  - Additional 2-3 hours for app installation, file migration, peripheral setup

  - Multiple restarts interrupt workflow and test user patience

  - Users abandon setup mid-process, leaving PCs partially configured

- Data Migration Friction

  - Users struggle transferring files from old PC to new PC

  - Cloud sync setup confusing for non-technical users

  - Network transfer requires technical knowledge (IP addresses, file shares)

  - USB transfer prone to user error (wrong folders, incomplete copies)

- Peripheral Configuration Challenges

  - Multi-monitor setup requires manual display arrangement

  - Driver updates buried in manufacturer websites or forgotten entirely

  - Bluetooth pairing frustrates users with cryptic error messages

  - External devices (printers, webcams) require separate setup workflows

- Generic One-Size-Fits-All Experience

  - Traditional OOBE doesn't adapt to user persona (gamer vs. business user vs. student)

  - Recommends irrelevant apps, wasting time and storage

  - No context-aware guidance based on user's actual needs

  - Users forced to manually hunt for apps and settings post-setup

- High Support Burden

  - Significant portion of support calls in first 30 days are setup-related

  - Common issues: driver problems, app installation failures, data migration questions

  - Support teams spend time on routine, automatable tasks

  - Negative first impression impacts brand perception and satisfaction

### 1.3 Value Proposition

What Abhi Delivers:

For Consumers:

- Effortless Setup in 30 Minutes: Conversational AI guides entire process—no technical knowledge required. Apps and configuration completed behind the scenes in the background for a seamless experience

- Personalized Experience: AI detects user persona and recommends relevant apps, settings automatically

- Hands-Free Migration: Automated file transfer from old PC via cloud, network, or USB with intelligent conflict resolution

- Plug-and-Play Peripherals: Automatic driver updates, multi-monitor configuration, and Bluetooth pairing

- Peace of Mind: Session persistence means interruptions (crashes, power loss) don't reset progress

For IT Managers & Enterprises:

- Support Cost Reduction: Automated guidance eliminates routine setup support tickets

- Standardized Deployments: Consistent setup process across fleet ensures compliance and reduces configuration drift

- Faster Time-to-Productivity: Employees operational in 30 minutes vs. 3+ hours

- Deployment Insights: Telemetry reveals common setup issues, enabling proactive improvements

- Reduced IT Overhead: Less hands-on involvement needed for device provisioning

For OEMs & PC Manufacturers:

- Customer Satisfaction Lift: Reduced setup friction increases Net Promoter Score (NPS)

- Reduced Returns: Proper initial configuration decreases "this doesn't work" returns

- Brand Loyalty: Positive first impression strengthens customer relationship

- Category Leadership: Showcase AI capabilities at moment of highest engagement

### 1.4 Business Objectives

- Reduce customer support calls by 20% through automated setup guidance and assistance

- Increase first-week device engagement by 40% through setup completed via assistant

- Achieve 90%+ setup completion rate through guided, interruption-resistant experience

- Differentiate AI PC value proposition by showcasing AI capabilities immediately post-purchase

### 1.5 Success Metrics (KPIs)

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Setup Completion Rate | ≥ 90% | Telemetry: Session start vs. completion events |
| Average Setup Time | 8-12 minutes | Session duration telemetry |
| Customer Satisfaction (CSAT) | ≥ 4.5/5.0 | Post-setup survey |
| Support Ticket Reduction | 20% decrease | Support ticket volume analysis (30-day comparison) |
| App Installation Success | ≥ 95% | Installation completion tracking |

### 1.6 Investment & ROI

To be determined.

## 2. Market Context & Target Audience

### 2.1 Market Opportunity

To be determined.

### 2.2 Target Customer Segments

#### Primary: Consumer AI PC Buyers

- Demographics: Ages 25-65, moderate-to-high income, college-educated

- Tech proficiency: Low to moderate

- Pain points: Setup complexity, data migration anxiety, feature uncertainty

#### Secondary: SMB & Enterprise Deployments

- IT administrators deploying AI PCs to knowledge workers

- Need: Standardized, repeatable setup with centralized management

### 2.3 Primary Persona: Sarah - The Mainstream Consumer

| Attribute | Details |
| --- | --- |
| Demographics | Age 35, marketing manager, suburban parent of two, moderate tech literacy |
| Tech Environment | Upgrading from 5-year-old laptop, uses cloud services (OneDrive, Gmail), owns smartphone/tablet |
| Goals | Get new PC running quickly; transfer photos and documents; understand what makes AI PC special |
| Pain Points | - Overwhelmed by technical jargon and setup wizards - Doesn't know which apps to install - Worried about losing files during migration - Uncertain how to use AI features - Fear of missing critical setup steps |
| Success Criteria | PC fully configured with files transferred and essential apps installed within 30 minutes, without calling support |
| Quote | "I just want my PC to work like my old one, but better—without spending hours figuring it out." |

### 2.4 Competitive Landscape

| Solution | Approach | Limitations | Our Differentiation |
| --- | --- | --- | --- |
| Traditional Windows OOBE | Static wizard, predetermined steps | Not personalized, requires technical knowledge, no automation | AI-driven conversation adapts to user needs |
| Apple Migration Assistant | Automated data transfer between Apple devices | Limited to Apple ecosystem, no personalization, no AI capabilities | Cross-platform support with intelligent automation |
| PC Transfer Tools (PCmover, Laplink) | File transfer utilities | Data transfer only, no system configuration, paid software | End-to-end setup automation beyond data migration |
| Dell/HP Setup Tools | Vendor-specific utilities | Limited to hardware config, not persona-aware, fragmented UX | Unified, AI-powered experience across all OEMs |

### 2.5 Value Proposition

Core Promise: "Your AI PC sets itself up"

- For Users: Transform from "I don't know where to start" to "My PC is ready to use" in under 15 minutes

- For OEMs: Differentiate AI PCs with tangible value; reduce support costs by 20%; increase customer satisfaction and NPS scores

- For the Business: Establish AI PC category leadership; create platform for ongoing AI feature adoption; generate valuable user insights

## 3. Product Overview

### 3.1 Product Description

Abhi (AI-Based Helper Interface) is an intelligent onboarding assistant that launches immediately after Windows OOBE completion. Using conversational AI powered by on-device small language models (SLMs), Abhi conducts a personalized interview to understand user needs, then automatically configures the system, installs applications, updates firmware, and migrates data with minimal user intervention.

Key Differentiators:

- First AI-native PC setup experience

- Multi-modal interaction (text, voice, image)

- Persona-aware recommendations

- Background automation during conversation

- Privacy-first, on-device AI processing

### 3.2 Core Capabilities

| Capability | Description | Business Value |
| --- | --- | --- |
| Multi-Modal Interaction | Chat, voice, and image-based communication | Accessibility, user preference accommodation, inclusivity |
| Persona Detection | AI identifies user type (gamer, student, professional, creator, casual) | Tailored recommendations drive satisfaction and reduce cognitive load |
| Automated Configuration | System settings, display, peripherals, power management | Time savings, error reduction, professional setup quality |
| Software Provisioning | Intelligent app recommendations and automated installation | Feature discovery, productivity readiness, reduced abandonment |
| Data Migration | Cloud sync, network transfer, or USB-based migration | Continuity preservation, anxiety reduction, faster productivity |
| Update Management | Background firmware, driver, and OS updates | Security posture, stability, optimal performance from day one |
| Session Persistence | Automatic save/resume functionality | Interruption resilience, user confidence, completion rate improvement |

### 3.3 User Journey Flow

┌─────────────────────────────────────────────────────────────────┐
│                     Windows OOBE Completes                      │
└────────────────────────────┬────────────────────────────────────┘
                             │
                             ▼
┌─────────────────────────────────────────────────────────────────┐
│              First Login (Desktop Shell Loads)                  │
└────────────────────────────┬────────────────────────────────────┘
                             │
                             ▼ (< 10 seconds)
┌─────────────────────────────────────────────────────────────────┐
│                  Abhi Auto-Launches (Fullscreen)                │
│                                                                 │
│  ┌──────────────────────────────────────────────────────────┐   │
│  │  "Hi! I'm Abhi, your AI assistant. Let me help you       │   │
│  │   set up your new PC."                                   │   │
│  │                                           [Skip Setup →] │   │
│  └──────────────────────────────────────────────────────────┘   │
└────────────────────────────┬────────────────────────────────────┘
                             │
                ┌────────────┴────────────┐
                │                         │
                ▼                         ▼
      ┌──────────────────┐    ┌──────────────────┐
      │  Power User      │    │   New User       │
      │  Clicks Skip     │    │   Continues      │
      └────────┬─────────┘    └────────┬─────────┘
               │                       │
               ▼                       ▼
      ┌──────────────────┐    ┌──────────────────────────────────┐
      │  Confirmation    │    │  Personalized Interview Begins   │
      │  Dialog →        │    │  (5-15 minutes)                  │
      │  Exit & Flag     │    │                                  │
      └──────────────────┘    │  • Usage patterns questions      │
                              │  • Persona detection             │
                              │  • Multi-modal interaction       │
                              │  • Background automation starts  │
                              └────────┬─────────────────────────┘
                                       │
                                       ▼
                              ┌────────────────────────────────────┐
                              │  Data Migration Phase              │
                              │  (if applicable)                   │
                              │                                    │
                              │  • Detect previous device          │
                              │  • Offer migration options         │
                              │  • Execute transfer                │
                              └────────┬───────────────────────────┘
                                       │
                                       ▼
                              ┌────────────────────────────────────┐
                              │  Configuration Review & Approval   │
                              │                                    │
                              │  • Show recommended apps           │
                              │  • Display detected settings       │
                              │  • Request user confirmation       │
                              └────────┬───────────────────────────┘
                                       │
                                       ▼
                              ┌────────────────────────────────────┐
                              │  Final Setup Execution             │
                              │                                    │
                              │  • Install approved apps           │
                              │  • Apply configurations            │
                              │  • Complete pending updates        │
                              └────────┬───────────────────────────┘
                                       │
                                       ▼
                              ┌────────────────────────────────────┐
                              │  Setup Complete!                   │
                              │                                    │
                              │  • Success message                 │
                              │  • Optional restart if needed      │
                              │  • Quick tips for AI features      │
                              │  • Satisfaction survey             │
                              └────────────────────────────────────┘

## 4. Technical Requirements

### 4.1 System Architecture

#### 4.1.1 High-Level Architecture Diagram

┌─────────────────────────────────────────────────────────────────┐
│                         User Interface Layer                    │
│  ┌──────────────────────────────────────────────────────────┐   │
│  │  Technology: Per company branding and tech guidelines    │   │
│  │  • Chat Interface  • Voice I/O  • Image Upload           │   │
│  │  • Progress Visualization  • Consent Dialogs             │   │
│  └──────────────────────────────────────────────────────────┘   │
└──────────────────────────────┬──────────────────────────────────┘
                               │ IPC / Named Pipes / A2A / MCP
┌──────────────────────────────┴──────────────────────────────────┐
│                       Application Logic Layer                   │
│  ┌──────────────────────────────────────────────────────────┐   │
│  │              AI Engine (On-Device SLM)                   │   │
│  │  • Natural Language Understanding                        │   │
│  │  • Persona Classification                                │   │
│  │  • Intent Recognition                                    │   │
│  │  • NPU/GPU Inference (Fallback: CPU)                     │   │
│  └──────────────────────────────────────────────────────────┘   │
│                                                                 │
│  ┌──────────────────────────────────────────────────────────┐   │
│  │           Orchestration Service (Windows Service)        │   │
│  │  • Task Queue Manager                                    │   │
│  │  • State Machine Controller                              │   │
│  │  • Session Persistence                                   │   │
│  └──────────────────────────────────────────────────────────┘   │
└──────────────────────────────┬──────────────────────────────────┘
                               │
┌──────────────────────────────┴──────────────────────────────────┐
│                      System Integration Layer                   │
│  ┌────────────┐  ┌────────────┐  ┌──────────────┐  ┌─────────┐  │
│  │   Update   │  │ App Install│  │   Device     │  │  Data   │  │
│  │  Manager   │  │  Manager   │  │   Manager    │  │Migration│  │
│  │            │  │            │  │              │  │ Engine  │  │
│  │ • Windows  │  │ • MS Store │  │ • Peripheral │  │         │  │
│  │   Update   │  │ • Winget   │  │   Detection  │  │ • Cloud │  │
│  │ • Firmware │  │ • Custom   │  │ • Driver Upd │  │  Sync   │  │
│  │ • Drivers  │  │   Installers│ │ • Multi-mon  │  │ • Network│ │
│  └────────────┘  └────────────┘  └──────────────┘  │ • USB   │  │
│                                                    └─────────┘  │
└─────────────────────────────────────────────────────────────────┘
                               │
┌──────────────────────────────┴──────────────────────────────────┐
│                      Data Persistence Layer                     │
│  ┌──────────────────────────────────────────────────────────┐   │
│  │  Encrypted Data Store                                    │   │
│  │  • User Preferences  • Persona Data  • Session State     │   │
│  │  • Conversation History (Temp)  • Setup Progress         │   │
│  │  • Retention: 30 days → Auto-purge                       │   │
│  └──────────────────────────────────────────────────────────┘   │
└─────────────────────────────────────────────────────────────────┘

#### 4.1.2 Core Components Detail

1. AI Engine (On-Device SLM)

- Model: To be determined

- Optimization: To be determined

- Inference Latency: < 200ms per response

- Memory Footprint: Up to 6GB on disk, up to 2GB in memory during inference (excluding AI model)

- AI Model Storage: Additional storage required for AI models (size to be determined based on model selection)

- Capabilities:

  - Natural language understanding and generation

  - Intent classification (15 core intents: persona_detect, app_recommend, setup_config, data_migrate, etc.)

  - Persona classification (5 primary personas + hybrid detection)

  - Context window: 4K tokens (sufficient for multi-turn conversation)

- Fallback: Cloud-based AI service for complex queries (requires user consent, logged telemetry)

2. User Interface Layer

- Technology: Follow company branding and technology guidelines

- Accessibility: WCAG 2.1 AA compliance, full Narrator/JAWS support, keyboard navigation

- Features:

  - Real-time chat interface with markdown rendering

  - Push-to-talk voice input with visual waveform

  - Drag-drop image upload with preview

  - Progress indicators for background tasks

  - Consent dialogs with clear explanations

3. Orchestration Service

- Implementation: Windows Service (runs as SYSTEM with privilege management)

- Responsibilities:

  - Task queue management (priority-based scheduling)

  - Background automation coordination

  - System resource monitoring and throttling

  - Restart coordination (schedule post-setup if needed)

- Communication: Named pipes for IPC with UI process, A2A, and MCP

- Logging: ETW (Event Tracing for Windows) or other alternative technology for diagnostic telemetry

4. Specialized Managers

Update Manager

- Windows Update API integration

- OEM firmware update APIs (Dell Command | Update)

- Driver update via Windows Update and OEM catalogs

- Smart restart scheduling (avoid interruption during setup)

App Install Manager

- Microsoft Store COM API for Store apps

- Winget CLI integration for open-source/third-party apps

- Silent installer orchestration (MSI, MSIX, EXE)

- Installation success/failure handling with retry logic

- App catalog: 200+ vetted applications across 12 categories

Device Manager

- WMI queries for hardware enumeration

- PnP (Plug and Play) subsystem integration

- Multi-monitor detection and optimal configuration

- Peripheral pairing assistance (Bluetooth, USB)

- Driver currency validation

Migration Engine

- OneDrive File On-Demand configuration

- Google Drive, Dropbox client integration

- SMB network share discovery (for local transfer)

- USB device file enumeration and selective transfer

- Conflict resolution (duplicate file handling)

### 4.2 Performance Requirements

| Metric | Target | Rationale |
| --- | --- | --- |
| Application Launch Time | < 10 seconds | First impression critical; user should not perceive delay |
| AI Response Latency (On-Device) | < 2 seconds | Conversational flow requires near-real-time response |
| AI Response Latency (Cloud Fallback) | < 5 seconds | Acceptable for complex queries requiring cloud processing |
| Memory Footprint (Active Session) | < 500 MB RAM (excluding AI model) | Minimize resource consumption during setup |
| AI Model Memory Footprint | Up to 2 GB RAM during inference | Additional memory required for AI model execution |
| Storage Footprint (Installation) | < 2 GB (excluding AI models) | Application binaries and cached assets |
| AI Model Storage Footprint | Additional storage TBD based on model selection | AI models can require significant disk space |
| CPU Usage (Idle) | < 5% | Background service should be imperceptible |
| CPU Usage (Active Inference) | < 20% average | Ensure system remains responsive during AI processing |
| Network Bandwidth (Cloud Sync) | < 10 Mbps sustained | Accommodate typical residential internet speeds |
| Battery Impact (Laptop) | < 5% drain | Setup should not significantly deplete battery |

### 4.3 Scalability & Reliability

- Concurrent Sessions: Support 1M+ simultaneous onboarding sessions globally (cloud analytics endpoint)

- Availability: 99.9% uptime for optional cloud services (AI fallback, telemetry ingestion)

- Graceful Degradation: Core functionality operates offline; cloud-dependent features degrade gracefully with clear user messaging

- Error Recovery: Automatic retry logic for transient failures; comprehensive error logging for diagnostics

- Crash Recovery: Session state persisted every 30 seconds; automatic resume on process restart

### 4.4 Security & Privacy Requirements

#### Data Protection

- Encryption at Rest: AES-256 encryption for local encrypted database

- Encryption in Transit: TLS 1.3 for all network communications

- Credential Handling: Windows Credential Manager for cloud account tokens; no plaintext password storage

- PII Handling: Minimize PII collection to only what is necessary for device setup and runtime

#### Privacy Principles

- Data Minimization: Collect only setup-essential metadata (device ID, session ID, persona classification, app selections)

- Transparency: Clear disclosure in EULA and first-run consent dialog

- User Control: Users can manually clear all Abhi data via Settings or PowerShell cmdlet

- No Cross-User Data Sharing: Each user's data isolated; no aggregation for training without consent

- Right to Deletion: GDPR/CCPA data subject rights supported via OEM support channels

#### Security Hardening

- Code Signing: All binaries signed with EV code signing certificate

- Integrity Validation: Hash verification for downloaded apps and updates

- Least Privilege: UI process runs as user; service runs as SYSTEM with minimal permissions

- Sandboxing: Application processes run in appropriate security contexts

- Supply Chain Security: App recommendations limited to Microsoft Store, official vendor sites, and vetted winget sources

### 4.5 Platform Requirements

Operating System: Windows 11 25H2 or later

Hardware Minimum Requirements:

- CPU: 8-core Intel/AMD processor (2019 or newer)

- RAM: 8 GB minimum (16 GB recommended)

- Storage: 5 GB free space (additional space required for AI models)

- NPU: Optional (40+ TOPS for optimal AI performance; GPU/CPU fallback supported)

- GPU: Discrete GPUs supported - Nvidia RTX 2000 (Blackwell) or higher

- Network: Optional internet connection (offline mode available with degraded features)

Hardware Recommended Specifications:

- CPU: 12+ cores with NPU integration (Intel Core Ultra, AMD Ryzen AI)

- RAM: 16 GB or more

- Storage: NVMe SSD with 10+ GB free

- NPU: 40+ TOPS (Intel AI Boost)

- GPU: Nvidia RTX 2000 (Blackwell) or higher for enhanced AI performance

- Network: Broadband connection (10+ Mbps)

### 4.6 Integration Points & APIs

| External System | Purpose | API/Interface | Criticality |
| --- | --- | --- | --- |
| Windows Update | OS patches, cumulative updates | WUA API, PowerShell cmdlets | Critical |
| Microsoft Store | Consumer app installation | ms-windows-store: protocol, Store COM API | High |
| Winget | Package manager for non-Store apps | Winget CLI, REST APIs | High |
| OEM Update Services | Firmware, BIOS, driver updates | Dell Command API | Medium |
| OneDrive | Cloud file sync and migration | OneDrive Sync Client, Microsoft Graph API | Medium |
| Google Drive | Cloud file sync (optional) | Google Drive API, OAuth 2.0 | Low |
| Dropbox | Cloud file sync (optional) | Dropbox API, OAuth 2.0 | Low |
| Speech Recognition | Voice input processing | Text-to-speech and speech recognition APIs | Medium |
| Text-to-Speech | Voice output | Text-to-speech synthesis | Low |
| Vision Services | Image analysis (desk setup) | Vision and image recognition APIs | Low |

## 5. Detailed Functional Requirements

### 5.1 Epic 1 - Initial Launch and Opt-out

Business Value: Ensure seamless activation while respecting power user preferences
Priority: P0 (Must-Have)

#### User Story 1.1.1 - Auto-launch After Login

Priority: P0 (Must-Have)

As a new PC owner completing Windows OOBE
I want Abhi to launch automatically after my first login
So that I can immediately begin setting up my PC without searching for setup tools

Acceptance Criteria:

- AC 1.1.1.1: Abhi application launches within 10 seconds of first desktop load (measured from Shell Ready event to UI visible)

- AC 1.1.1.2: Launch is triggered only once per device (registry flag: HKLM\SOFTWARE\Abhi\FirstRunComplete = 1)

- AC 1.1.1.3: UI appears in foreground and focused on primary display

- AC 1.1.1.4: If launch fails, error logged to Event Viewer (Application log, source: Abhi, Event ID 1001) with actionable message

- AC 1.1.1.5: Launch does not interfere with other startup programs (non-blocking, priority: below-normal)

Technical Implementation Notes:

- Trigger Mechanism: Task Scheduler task with trigger type AtLogon, delay 15 seconds post-logon

- Launch Script: PowerShell wrapper checks registry flag before launching executable

- Error Handling: Try-catch with fallback to manual launch shortcut in Start Menu

- Dependencies: .NET 8 Runtime or other runtime as determined by technology selection

- Telemetry: Log launch event with timestamp, success/failure, launch duration

Testing Scenarios:

- Fresh OOBE on new device → Abhi launches

- `Subsequent logins → Abhi does not launch

- Simulated launch failure → Error logged, user notified

- Multi-user device → Abhi launches once per user

- Performance: Launch time < 10s on minimum-spec hardware

#### User Story 1.1.2 - Power User Opt-out

Priority: P0 (Must-Have)

As a power user or IT professional
I want the ability to skip the guided setup assistant
So that I can configure my system manually using familiar tools

Acceptance Criteria:

- AC 1.1.2.1: "Skip Setup" button visible and prominent on initial screen (minimum 120x48px touch target)

- AC 1.1.2.2: Clicking skip displays confirmation dialog:

  - Title: "Skip Automated Setup?"

  - Message: "You'll need to manually configure system settings, install apps, and migrate data. You can always access Abhi later from the Start Menu."

  - Buttons: [Continue Setup] [Skip]

- AC 1.1.2.3: Confirming skip closes Abhi and sets registry flag HKLM\SOFTWARE\Abhi\UserOptedOut = 1

- AC 1.1.2.4: Keyboard shortcut (Alt+Esc) provides alternate skip method for accessibility

- AC 1.1.2.5: Telemetry logged: skip event with device type, user profile metadata (anonymized)

- AC 1.1.2.6: After skip, Start Menu shortcut remains available ("Set up my PC with Abhi")

Technical Implementation Notes:

- UI Design: Skip button styled as secondary action (gray, not blue primary color)

- Confirmation Dialog: Use Windows Task Dialog API (TaskDialogIndirect) for native look/feel

- Registry Management: Use Set-ItemProperty cmdlet for registry writes with error handling

- Telemetry: Anonymized event with device SKU, OEM ID, skip reason (if provided)

Testing Scenarios:

- Click skip → Confirmation dialog appears

- Confirm skip → Abhi closes, registry flag set

- Alt+Esc keyboard shortcut → Skip confirmation dialog

- Cancel skip dialog → Return to Abhi main screen

- Post-skip: Manual launch from Start Menu works

### 5.2 Epic 2 - Personalized Interview & Session Flow

Business Value: Adaptive, contextual setup maximizes user satisfaction and reduces abandonment
Priority: P0 (Must-Have)

#### User Story 1.2.1 - Multi-Modal Interaction

Priority: P1 (High Priority)

As a user with diverse accessibility needs and communication preferences
I want to interact with Abhi using text chat, voice commands, or image uploads
So that I can communicate in the way that's most comfortable for me

Acceptance Criteria:

- AC 1.2.1.1: Text chat interface with:

  - Rich text support (markdown rendering)

  - Typing indicators while AI processes

  - Message history scrollback (up to 50 messages)

  - Copy message button for each AI response

- AC 1.2.1.2: Voice input:

  - Push-to-talk button (hold to record, release to send)

  - Visual waveform during recording

  - Automatic silence detection (2-second trailing silence → send)

  - Transcription displayed in chat before sending (editable)

- AC 1.2.1.3: Voice-to-text accuracy ≥ 95% (measured on standard test corpus in English, Spanish, French, German, Chinese)

- AC 1.2.1.4: Text-to-speech output:

  - Toggle button to enable/disable voice responses

  - Configurable voice (male/female/neutral) and speed (0.75x - 1.5x)

  - Natural prosody (not robotic monotone)

- AC 1.2.1.5: Image upload:

  - Drag-drop or file picker

  - Supported formats: JPG, PNG, HEIC, WebP (max 10MB per image)

  - Preview thumbnail in chat after upload

  - AI analysis for desk setup photos (detect monitors, peripherals)

- AC 1.2.1.6: Image analysis accuracy ≥ 80% for common peripherals (monitor, keyboard, mouse, webcam, speakers)

Technical Implementation Notes:

- Speech Recognition: Speech recognition API with continuous recognition mode and custom grammar for setup-related terms

- TTS Engine: Text-to-speech synthesis with SSML support for prosody control and voice selection

- Image Analysis: Vision API for on-device object detection; fallback to cloud-based Computer Vision API (with user consent) for complex scenes

- Accessibility: Full ARIA labels, keyboard navigation (Tab, Space, Enter), high contrast theme support, Narrator announcements for state changes

- Performance: Voice input latency < 500ms, TTS output latency < 1s, image analysis < 3s

Testing Scenarios:

- Text chat: Send message, receive response with < 2s latency

- Voice input: Record audio, verify transcription accuracy

- Voice output: Enable TTS, verify speech plays with correct prosody

- Image upload: Drag-drop desk photo, verify peripheral detection

- Accessibility: Navigate entire UI with keyboard only, verify screen reader compatibility

- Error handling: Network failure during cloud API call → graceful degradation with message

#### User Story 1.2.2 - Persona Detection

Priority: P0 (Must-Have)

As a user describing how I plan to use my PC
I want Abhi to understand my usage profile and recommend appropriate apps and settings
So that my PC is configured for my specific needs without trial-and-error

Acceptance Criteria:

- AC 1.2.2.1: AI classifies user into one of 5 primary personas within first 3-5 conversation turns:

  - Gamer

  - Student/Educator

  - Professional/Business

  - Content Creator

  - Casual/Home User

- AC 1.2.2.2: Persona detection accuracy ≥ 85% (validated against manually-labeled test dataset)

- AC 1.2.2.3: Hybrid persona support: Users can exhibit traits from multiple personas (e.g., "Student + Gamer")

- AC 1.2.2.4: Persona influences downstream recommendations:

  - App suggestions (15-25 apps per persona)

  - System settings (power plan, display settings, notifications)

  - Theme/wallpaper recommendations

- AC 1.2.2.5: User can explicitly correct persona if mis-classified ("Actually, I'm more of a gamer")

- AC 1.2.2.6: Persona stored in session state and used for telemetry analysis (anonymized)

Persona Taxonomy & Signals:

| Persona | Detection Signals | Recommended Apps | System Settings |
| --- | --- | --- | --- |
| Gamer | Keywords: gaming, FPS, streaming, Discord, Twitch; mentions high-performance GPU; interest in customization | Steam, Epic Games, Discord, OBS Studio, GeForce Experience, AMD Adrenalin, Xbox Game Bar, MSI Afterburner | Game Mode ON, RGB lighting sync enabled, high-performance power plan, HDR auto-detect, G-Sync/FreeSync enabled |
| Student/Educator | Keywords: school, college, university, research, homework, assignments, study; mentions note-taking, collaboration | OneNote, Microsoft Teams, Zoom, Notion, Zotero, Adobe Acrobat Reader, Grammarly, Google Drive, Anki, Khan Academy | Blue light filter (night mode), battery saver enabled, cloud backup (OneDrive), Focus Assist during study hours, scheduled restart overnight |
| Professional/Business | Keywords: work, office, productivity, spreadsheets, presentations, video calls; mentions corporate apps, VPN | Microsoft Office Suite, Slack, Zoom, Adobe Acrobat, VPN clients (Cisco AnyConnect, FortiClient), LastPass, Grammarly, Dropbox, SharePoint | Balanced power plan, external monitor optimization, Windows Hello (fingerprint/face unlock), BitLocker encryption, scheduled backups |
| Content Creator | Keywords: video editing, photo editing, graphic design, music production, streaming, YouTube, social media | Adobe Creative Cloud (Premiere, Photoshop, Illustrator), DaVinci Resolve, OBS Studio, Audacity, GIMP, Blender, Canva, Handbrake | Color-accurate display calibration, high-performance power plan, external storage optimization, scratch disk configuration, GPU acceleration enabled |
| Casual/Home User | Keywords: email, web browsing, photos, videos, social media, shopping, family; no specific professional/gaming interests | Google Chrome/Firefox, Spotify, Netflix, VLC Media Player, Photos app, WhatsApp/Telegram, Microsoft Edge, PDF reader, antivirus | Balanced power plan, privacy-focused settings (tracking protection), parental controls (if kids mentioned), automatic updates enabled, dark mode |

Technical Implementation Notes:

- Intent Recognition: Fine-tuned SLM with classification head for persona prediction

- Feature Extraction: Keyword spotting, entity recognition (apps, activities, devices mentioned)

- Confidence Scoring: Persona assigned only if confidence > 75%; otherwise, ask follow-up clarifying questions

- Feedback Loop: User corrections used to improve model via telemetry (opt-in)

Testing Scenarios:

- Simulate gamer conversation → Verify persona = Gamer, recommended apps include Steam/Discord

- Simulate student conversation → Verify persona = Student, settings include battery saver

- Ambiguous signals → Verify Abhi asks clarifying question

- User corrects persona → Verify persona updated, recommendations refreshed

- Hybrid persona (e.g., Student + Creator) → Verify hybrid recommendations

#### User Story 1.2.3 - Avoid Repetitive Questions

Priority: P0 (Must-Have)

As a user being interviewed by Abhi
I want the assistant to remember my previous answers and avoid asking the same question twice
So that the conversation feels natural and efficient

Acceptance Criteria:

- AC 1.2.3.1: Abhi maintains conversation context across all turns (context window: 4K tokens = ~50-60 exchanges)

- AC 1.2.3.2: If user mentions a fact (e.g., "I'm a video editor"), Abhi does not ask about occupation later

- AC 1.2.3.3: Follow-up questions build on previous answers (e.g., User: "I game a lot" → Abhi: "What genres do you play?")

- AC 1.2.3.4: User can proactively volunteer information (e.g., "I also need video conferencing apps") and Abhi integrates without re-asking

- AC 1.2.3.5: If information is unclear, Abhi politely asks for clarification once (not repeatedly)

Technical Implementation Notes:

- Context Management: Store conversation history in session state; prepend to each AI prompt as context

- Entity Tracking: Extract entities (occupation, interests, apps mentioned) and store in structured format

- Duplicate Detection: Before asking question, check if answer already in context

- Dynamic Prompt Engineering: Adjust prompt based on collected facts to avoid redundancy

Testing Scenarios:

- User mentions occupation early → Verify no later question about "What do you do?"

- User lists apps → Verify Abhi doesn't ask "What apps do you need?" again

- User provides detailed answer → Verify follow-up is relevant, not repetitive

- Edge case: User gives contradictory information → Verify Abhi politely seeks clarification

#### User Story 1.2.4 - Session Persistence

Priority: P0 (Must-Have)

As a user whose setup is interrupted (crash, power loss, intentional pause)
I want to resume from where I left off without starting over
So that I don't lose progress and can complete setup at my convenience

Acceptance Criteria:

- AC 1.2.4.1: Session state saved every 30 seconds to encrypted database

- AC 1.2.4.2: Session state includes:

  - Conversation history (all turns)

  - Detected persona and confidence score

  - User preferences and selections

  - Background task progress (app installs, updates)

  - Timestamp of last activity

- AC 1.2.4.3: On Abhi restart, if incomplete session detected:

  - Display recovery dialog: "Welcome back! Would you like to continue setup?" [Resume] [Start Over]

- AC 1.2.4.4: Resume option:

  - Loads previous session state

  - Displays last 5 conversation turns for context

  - AI greeting: "Let's pick up where we left off. You were [brief summary of last topic]."

- AC 1.2.4.5: Start Over option:

  - Clears session state

  - Begins fresh conversation

  - Logs telemetry for restart event

- AC 1.2.4.6: Session expires after 24 hours of inactivity (user must start over)

Technical Implementation Notes:

- Persistence Layer: Encrypted database at %LOCALAPPDATA%\Abhi\session.db

- Serialization: JSON serialization of session object with schema versioning

- Auto-Save: Background thread saves state every 30s; no UI blocking

- Recovery UI: Modal dialog on app start if session.db exists and session_complete = false

Testing Scenarios:

- Mid-conversation crash → Restart Abhi → Verify recovery dialog, resume works

- User manually closes Abhi → Restart → Verify recovery option available

- Resume from saved state → Verify conversation context retained, no repeated questions

- Start Over → Verify clean slate, previous state cleared

- 24-hour expiration → Verify old session not recoverable

### 5.3 Epic 3 - Background Setup Tasks

Business Value: Maximize efficiency by parallelizing automation with user interaction
Priority: P0 (Must-Have)

#### User Story 1.3.1 - Silent Peripheral Updates

Priority: P1 (High Priority)

As a user with connected peripherals (monitor, keyboard, mouse, webcam, etc.)
I want Abhi to automatically update their firmware and drivers in the background
So that my devices work optimally without manual intervention

Acceptance Criteria:

- AC 1.3.1.1: On launch, Abhi enumerates all connected hardware via PnP subsystem (WMI Win32_PnPEntity query)

- AC 1.3.1.2: For each device, checks for available updates via:

  - Windows Update catalog (driver updates)

  - OEM update services (Dell Command)

  - Peripheral manufacturer APIs (Logitech, Razer, Corsair, etc. if partnerships established)

- AC 1.3.1.3: Updates download and install silently (no user prompts) during interview

- AC 1.3.1.4: Progress indicator in UI: "Setting up your devices..." with count (e.g., "3 of 5 devices updated")

- AC 1.3.1.5: If update requires device reconnection, display notification: "Please reconnect [Device Name] to complete setup"

- AC 1.3.1.6: Failed updates logged but do not block setup completion; user notified post-setup with retry option

Technical Implementation Notes:

- Device Enumeration: WMI query for SELECT * FROM Win32_PnPEntity WHERE ConfigManagerErrorCode = 0 (working devices)

- Update Check: Parallel HTTP requests to vendor APIs with 10s timeout per device

- Update Application: Use vendor-provided silent installers (MSI, EXE with /silent flags)

- Retry Logic: 3 attempts per update with exponential backoff (1s, 2s, 4s)

- Telemetry: Log device type, update status (success/failure), duration

Testing Scenarios:

- Connect monitor, keyboard, mouse → Verify updates detected and applied

- No updates available → Verify progress indicates "up to date"

- Update requires reconnection → Verify notification displayed

- Failed update → Verify logged, setup continues, user notified post-completion

- Performance: Updates do not degrade AI response latency

#### User Story 1.3.2 - Minimize Disruptions (Restart Management)

Priority: P0 (Must-Have)

As a user completing the setup interview
I want Abhi to avoid rebooting my PC during the conversation
So that I can complete setup without interruption

Acceptance Criteria:

- AC 1.3.2.1: OS and driver updates that require restart are queued, not executed immediately

- AC 1.3.2.2: User notified at end of interview: "To complete setup, we need to restart your PC. This will take about 2 minutes. [Restart Now] [Restart Later]"

- AC 1.3.2.3: "Restart Now" option:

  - Saves session state

  - Displays countdown timer (60 seconds with cancel option)

  - Initiates restart via shutdown /r /t 60

  - On next login, Abhi auto-launches to complete post-restart tasks

- AC 1.3.2.4: "Restart Later" option:

  - Schedules restart for user-selected time (next 1-24 hours)

  - Displays Windows notification 5 minutes before scheduled restart

  - User can postpone up to 3 times (max 72 hours total delay)

- AC 1.3.2.5: Critical security updates bypass delay (immediate notification: "Critical update requires restart")

Technical Implementation Notes:

- Restart Detection: Monitor HKLM\SOFTWARE\Microsoft\Windows\CurrentVersion\WindowsUpdate\Auto Update\RebootRequired

- Scheduling: Use Task Scheduler to create delayed restart task

- Notification: Windows Toast notification API (Microsoft.Toolkit.Uwp.Notifications)

- Post-Restart Resume: Task Scheduler trigger on logon to complete final setup steps

Testing Scenarios:

- Update requires restart → Verify queued, not immediate

- End of interview → Verify restart dialog appears if updates pending

- Restart Now → Verify countdown, restart, post-restart resume

- Restart Later → Verify scheduled task created, notification appears

- Critical update → Verify immediate notification, cannot postpone

#### User Story 1.3.3 - Persona-Based App Installation

Priority: P0 (Must-Have)

As a user whose persona has been detected
I want Abhi to start installing recommended apps in the background (with my consent)
So that they're ready to use when setup completes

Acceptance Criteria:

- AC 1.3.3.1: After persona detection, Abhi presents recommended apps:

  - Display: Grid view with app icons, names, brief descriptions

  - Default: All apps selected (checkboxes pre-checked)

  - User can deselect any app

  - "Install Selected Apps" button

- AC 1.3.3.2: Clicking "Install Selected Apps" triggers background installation:

  - Progress bar for overall installation

  - Individual app status (Pending → Downloading → Installing → Installed / Failed)

  - Estimated time remaining

- AC 1.3.3.3: Installations run in parallel (max 3 simultaneous to avoid bandwidth saturation)

- AC 1.3.3.4: Installation methods:

  - Microsoft Store apps: ms-windows-store: protocol or Store COM API

  - Winget apps: winget install --silent --accept-package-agreements

  - Custom installers: MSI/EXE with silent flags

- AC 1.3.3.5: Failed installations do not block setup; logged for post-setup retry

- AC 1.3.3.6: User can continue conversation during installations (non-blocking)

Technical Implementation Notes:

- App Catalog: JSON configuration file mapping personas to app lists with metadata (name, description, source, install command)

- Consent Tracking: User's app selections stored in session state

- Parallel Installation: Thread pool with semaphore (max 3 concurrent)

- Error Handling: Retry failed installs once; log final status

- Telemetry: Log app selection, installation success/failure, duration per app

Testing Scenarios:

- Persona detected → Verify recommended apps displayed

- User selects subset of apps → Verify only selected apps installed

- Installation progress → Verify accurate status updates, time estimates

- Failed installation → Verify logged, setup continues, no crash

- Performance: Installations do not block UI or degrade conversation latency

### 5.4 Epic 4 - Device Setup & Peripheral Guidance

Business Value: Comprehensive hardware configuration reduces user frustration and support calls
Priority: P1 (High Priority)

#### User Story 1.4.1 - Multi-Monitor Detection and Configuration

Priority: P1 (High Priority)

As a user with multiple monitors
I want Abhi to automatically detect and optimally configure my displays
So that I have a proper multi-monitor setup without manual adjustment

Acceptance Criteria:

- AC 1.4.1.1: On launch, Abhi detects all connected displays via Windows Display API (GetDisplayConfigBufferSizes, QueryDisplayConfig)

- AC 1.4.1.2: For each display, retrieves metadata:

  - Resolution, refresh rate, color depth

  - Physical dimensions (if available via EDID)

  - Connection type (HDMI, DisplayPort, USB-C)

  - Manufacturer and model

- AC 1.4.1.3: Combines detected peripheral information with user input:

  - Detects all connected peripherals (monitors, keyboard, mouse, webcam, speakers, etc.)

  - Prompts user to confirm or correct detected setup (e.g., "I see you have 2 monitors. Are they side-by-side or stacked?")

  - Gathers any additional peripheral details from user conversation

- AC 1.4.1.4: Creates visual render of physical setup:

  - Generates rough 2D/3D visualization showing desk layout with detected peripherals

  - Shows monitor positions, keyboard, mouse, and other devices in approximate spatial arrangement

  - Displays configuration summary (resolution, scaling, refresh rates, audio output device, etc.)

  - Asks user to confirm: "Does this look like your setup? [Yes - Apply Configuration] [No - Let me adjust]"

- AC 1.4.1.5: Proposes optimal configuration:

  - Primary display selection (usually highest resolution/refresh rate)

  - Display arrangement (left-to-right, top-to-bottom based on user confirmation)

  - Resolution and scaling recommendations (e.g., 100% for 1080p, 150% for 4K)

- AC 1.4.1.6: Displays visual preview of proposed arrangement with drag-to-adjust capability

- AC 1.4.1.7: User can:

  - Accept configuration (apply immediately)

  - Manually adjust arrangement (drag displays in preview)

  - Override resolution/scaling per display

- AC 1.4.1.8: After applying, displays "Test Configuration" dialog for 15 seconds:

  - "Can you see this message on all displays? [Yes] [No]"

  - If "No" or timeout, revert to previous configuration

Technical Implementation Notes:

- Peripheral Detection: Enumerate all PnP devices; categorize by device class (display, HID, audio, etc.)

- Visual Render Generation: Use 2D/3D rendering library to create desk setup visualization

  - Position peripherals based on detected configuration and user input

  - Use simple geometric shapes or icons to represent devices

  - Render in-app before making system configuration changes

- Display Detection: EnumDisplayDevices, EnumDisplaySettings Win32 APIs

- Configuration Application: SetDisplayConfig API with SDC_APPLY | SDC_SAVE_TO_DATABASE flags

- Visual Preview: Canvas or graphics API for display arrangement preview

- Revert Logic: Save previous configuration before applying; revert on failure or user request

Testing Scenarios:

- Single monitor → Verify detected, visual render shows single display, optimal resolution applied

- Dual monitors → Verify arrangement proposed, visual render accurate, primary display correct

- Triple+ monitors → Verify complex arrangement supported, render shows all displays

- User corrects peripheral positions → Verify visual render updates, configuration respects changes

- User confirms render → Verify configuration applied only after confirmation

- Test configuration timeout → Verify revert to previous settings

#### User Story 1.4.2 - Desk Setup Photo Analysis

Priority: P2 (Nice-to-Have)

As a user with multiple peripherals on my desk
I want to upload a photo of my desk setup so Abhi can detect devices and offer setup help
So that I don't have to manually describe each device

Acceptance Criteria:

- AC 1.4.2.1: Interview includes question: "Would you like to upload a photo of your desk? This helps me detect peripherals."

- AC 1.4.2.2: User uploads photo (drag-drop or file picker)

- AC 1.4.2.3: AI analyzes photo and detects:

  - Monitors (count, approximate size)

  - Peripherals (keyboard, mouse, webcam, speakers, microphone, headphones, external drives)

  - Docking station or USB hub

- AC 1.4.2.4: Detection accuracy ≥ 80% for common devices

- AC 1.4.2.5: Abhi displays detected devices: "I see you have [device list]. Would you like me to help set these up?"

- AC 1.4.2.6: For detected devices not yet connected, Abhi offers pairing guidance (especially for Bluetooth devices)

Technical Implementation Notes:

- Image Analysis: Vision API for on-device object detection

- Object Classes: Pre-trained model with 20+ peripheral classes

- Fallback: Cloud-based Computer Vision API (with user consent) for improved accuracy

- Confidence Filtering: Only report detections with confidence > 70%

Testing Scenarios:

- Upload photo with monitor + keyboard + mouse → Verify all detected

- Upload photo with webcam + speakers → Verify detected

- Upload photo with Bluetooth headphones (not connected) → Verify pairing guidance offered

- Upload photo with no peripherals → Verify graceful handling ("I don't see any additional devices")

- Performance: Analysis completes in < 3 seconds

#### User Story 1.4.3 - Bluetooth Device Pairing Assistance

Priority: P1 (High Priority)

As a user with Bluetooth peripherals (headphones, keyboard, mouse)
I want Abhi to guide me through the pairing process
So that I can connect devices without navigating Windows settings manually

Acceptance Criteria:

- AC 1.4.3.1: Abhi detects Bluetooth adapter via WMI (Win32_Bluetooth query)

- AC 1.4.3.2: If Bluetooth adapter present, asks: "Do you have any Bluetooth devices to connect?"

- AC 1.4.3.3: If yes, displays guided pairing workflow:

  - Step 1: "Please put your device in pairing mode (usually by holding the power button for 3-5 seconds)"

  - Step 2: Abhi initiates Bluetooth discovery (Windows.Devices.Bluetooth API)

  - Step 3: Displays list of discovered devices with signal strength indicators

  - Step 4: User selects device → Abhi initiates pairing

  - Step 5: If PIN required, displays dialog for user to enter PIN

  - Step 6: Confirms successful connection

- AC 1.4.3.4: Supports multiple device pairing in sequence

- AC 1.4.3.5: If pairing fails, offers troubleshooting tips:

  - "Make sure device is in pairing mode"

  - "Try moving device closer to PC"

  - "Check device battery level"

  - [Retry] button

Technical Implementation Notes:

- Bluetooth API: Windows.Devices.Bluetooth and Windows.Devices.Enumeration namespaces

- Device Discovery: DeviceInformation.FindAllAsync with Bluetooth selector

- Pairing: DevicePairingResult object handles PIN/passkey scenarios

- Error Handling: Specific error messages for common pairing failures (timeout, wrong PIN, etc.)

Testing Scenarios:

- Bluetooth headphones → Verify guided pairing, successful connection

- Bluetooth keyboard → Verify PIN entry dialog if required

- Multiple devices → Verify sequential pairing works

- Pairing failure → Verify troubleshooting tips displayed, retry option

- No Bluetooth adapter → Verify graceful skip of Bluetooth setup

### 5.5 Epic 5 - Data Migration Assistance

Business Value: Seamless data transfer is critical for user satisfaction and reduces abandonment
Priority: P0 (Must-Have)

#### User Story 1.5.1 - Detect Previous Setup

Priority: P0 (Must-Have)

As a user who previously owned a PC
I want Abhi to detect if I have data to migrate
So that I'm not left wondering how to transfer my files

Acceptance Criteria:

- AC 1.5.1.1: Interview includes question: "Are you upgrading from another PC or device?"

- AC 1.5.1.2: If yes, Abhi asks: "How would you like to transfer your files?" and presents options:

  - Cloud Sync (OneDrive, Google Drive, Dropbox)

  - Network Transfer (from PC on same Wi-Fi network)

  - USB/External Drive (copy files from connected drive)

  - Skip (I'll transfer manually later)

- AC 1.5.1.3: Each option includes brief explanation and estimated time

- AC 1.5.1.4: User's choice determines migration workflow

Technical Implementation Notes:

- Decision Tree: Store user's migration choice in session state to drive subsequent flows

- Estimation: Rough time estimates based on typical file sizes (Cloud: ~30 min, Network: ~15 min, USB: ~10 min)

Testing Scenarios:

- User has old PC → Verify migration options displayed

- User selects Cloud Sync → Verify guided to cloud setup workflow

- User selects Network Transfer → Verify guided to network discovery

- User selects USB → Verify guided to file browser

- User selects Skip → Verify migration skipped, no further prompts

#### User Story 1.5.2 - Cloud Sync Setup

Priority: P0 (Must-Have)

As a user who wants to migrate files via cloud storage
I want Abhi to help me connect my cloud account and sync my files
So that my data is accessible on the new PC

Acceptance Criteria:

- AC 1.5.2.1: Abhi asks: "Which cloud service do you use?" [OneDrive] [Google Drive] [Dropbox] [Other]

- AC 1.5.2.2: For OneDrive:

  - Initiates OneDrive sign-in flow (OAuth via Windows Credential Manager)

  - Configures OneDrive folder locations (Desktop, Documents, Pictures)

  - Enables Files On-Demand

  - Starts initial sync (progress displayed)

- AC 1.5.2.3: For Google Drive:

  - Launches Google Drive installer if not present

  - Guides user through Google account authentication

  - Configures sync settings (selective sync for large accounts)

- AC 1.5.2.4: For Dropbox:

  - Launches Dropbox installer if not present

  - Guides user through Dropbox authentication

  - Configures sync settings

- AC 1.5.2.5: Displays sync progress:

  - Files synced count

  - Data transferred (MB/GB)

  - Estimated time remaining

  - Errors (if any) with troubleshooting tips

- AC 1.5.2.6: User can continue interview while sync runs in background

Technical Implementation Notes:

- OneDrive Integration: Windows Credential Manager for tokens, OneDrive Settings API for configuration

- Third-Party Installers: Silent install for Google Drive (GoogleDriveSetup.exe /silent) and Dropbox (DropboxInstaller.exe /S)

- Sync Monitoring: Query cloud client APIs for sync status, file counts

- Error Handling: Common issues (no internet, quota exceeded, authentication failure) → display specific error messages

Testing Scenarios:

- OneDrive setup → Verify sign-in, folder config, sync starts

- Google Drive setup → Verify installer download, authentication, sync

- Dropbox setup → Verify installer, authentication, sync

- Sync progress → Verify accurate file counts, data transferred

- Sync error (no internet) → Verify error message, retry option

#### User Story 1.5.3 - Network Transfer (PC-to-PC)

Priority: P1 (High Priority)

As a user with an old PC on the same Wi-Fi network
I want Abhi to connect to my old PC and transfer files directly
So that I can migrate data without using cloud or USB drives

Acceptance Criteria:

- AC 1.5.3.1: Abhi displays: "Make sure your old PC is powered on and connected to the same Wi-Fi network."

- AC 1.5.3.2: Abhi scans network for Windows PCs via NetBIOS name broadcast and SMB discovery

- AC 1.5.3.3: Displays list of discovered PCs with:

  - Computer name

  - IP address

  - Last seen timestamp

- AC 1.5.3.4: User selects source PC

- AC 1.5.3.5: Prompts for source PC credentials (username/password) if required

- AC 1.5.3.6: Option to install small helper application on source PC to enumerate user data locations:

  - Helper app scans for standard user folders (Desktop, Documents, Pictures, Downloads, Videos, Music)

  - Helper app detects application-specific data folders (browser profiles, email data, custom app data)

  - Provides folder enumeration results back to Abhi on new PC

- AC 1.5.3.7: Displays folder browser for source PC:

  - Shows detected folders with sizes and file counts

  - Default selection: Desktop, Documents, Pictures, Downloads

  - User can select additional folders

  - Shows original path locations for reference

- AC 1.5.3.8: Initiates transfer with location mapping:

  - Migrates files to same relative locations as source PC where possible (e.g., C:\Users\Username\Documents → C:\Users\Username\Documents)

  - Creates necessary folder structures on target PC

  - Copies files using robocopy with progress reporting

  - Handles conflicts (duplicate files) → prompt user for action (Skip / Overwrite / Keep Both)

- AC 1.5.3.9: Transfer progress:

  - Files transferred count

  - Data transferred (MB/GB)

  - Transfer speed (MB/s)

  - Estimated time remaining

Technical Implementation Notes:

- Helper Application: Lightweight executable (<5MB) that runs on source PC to enumerate file system

  - Scans known user folder locations using Windows Known Folders API

  - Detects common application data paths

  - Returns JSON manifest of folders with metadata (path, size, file count)

  - Secure communication with Abhi via TLS-encrypted connection

- Network Discovery: WMI Win32_ComputerSystem query on remote PCs, NetBIOS enumeration

- Location Mapping: Preserve source PC folder structure; map C:\Users[OldUser]\ to C:\Users[NewUser]\

- File Transfer: Robocopy CLI (robocopy \\source\path C:\Users\... /E /Z /R:3 /W:5 /MT:8) for robust, resumable transfers

- Progress Monitoring: Parse robocopy stdout for file counts, bytes transferred

- Credential Handling: Windows Credential Manager to securely store source PC credentials

Testing Scenarios:

- Old PC on same network → Verify discovered, credentials prompt

- Select folders → Verify file browser, default selections

- Transfer files → Verify robocopy execution, progress display

- Duplicate file conflict → Verify prompt, user choice respected

- Network interruption → Verify transfer resumes from checkpoint

#### User Story 1.5.4 - USB/External Drive Transfer

Priority: P1 (High Priority)

As a user who copied files to a USB drive from my old PC
I want Abhi to detect the drive and help me copy files to the new PC
So that I can complete migration without manual file explorer usage

Acceptance Criteria:

- AC 1.5.4.1: Abhi displays: "Please connect your USB drive or external hard drive containing your files."

- AC 1.5.4.2: Monitors for new removable drive connection (WM_DEVICECHANGE Windows message)

- AC 1.5.4.3: Once detected, displays drive info:

  - Drive letter

  - Drive label

  - Total size / free space

- AC 1.5.4.4: Displays folder browser for USB drive:

  - User selects folders/files to copy

  - Default: Copy entire drive contents

- AC 1.5.4.5: Prompts for destination: [Documents] [Desktop] [Pictures] [Custom Location]

- AC 1.5.4.6: Initiates copy:

  - Uses Windows Copy Engine for native experience

  - Progress dialog (Windows Task Dialog API)

  - Handles conflicts (same as network transfer)

- AC 1.5.4.7: Copy complete notification:

  - "Successfully copied [N] files ([X] GB)"

  - [Open Destination Folder] button

Technical Implementation Notes:

- Drive Detection: WM_DEVICECHANGE message handling, query Win32_LogicalDisk where DriveType = 2 (removable)

- File Copy: IFileOperation COM interface for Windows-native copy with progress

- Conflict Handling: IFileOperation::SetOperationFlags(FOF_RENAMEONCOLLISION) for automatic rename on conflict

Testing Scenarios:

- Connect USB drive → Verify detected, drive info displayed

- Select folders → Verify file browser, selection works

- Copy files → Verify Windows-native copy progress dialog

- Duplicate file conflict → Verify handled per user preference or auto-rename

- Copy complete → Verify success notification, open folder button works

### 5.6 Epic 6 - Session Management & Recovery

Business Value: Fault tolerance and persistence are critical for high completion rates
Priority: P0 (Must-Have)

(User Stories covered earlier in 1.2.4 - Session Persistence; additional scenarios included here)

#### User Story 1.6.1 - Crash Recovery

Priority: P0 (Must-Have)

As a user whose Abhi application crashes unexpectedly
I want the app to recover gracefully on restart
So that I don't lose my setup progress

Acceptance Criteria:

- AC 1.6.1.1: If Abhi crashes (unhandled exception, process termination), Windows Error Reporting captures crash dump

- AC 1.6.1.2: On next launch, Abhi detects incomplete session (as in 1.2.4)

- AC 1.6.1.3: Recovery dialog includes additional context: "Abhi encountered an error. Don't worry, your progress was saved."

- AC 1.6.1.4: User can:

  - Resume session (loads last saved state)

  - Report problem (opens feedback form with pre-filled crash data)

  - Start over

- AC 1.6.1.5: Background tasks (app installs, updates) resume from last checkpoint

- AC 1.6.1.6: Crash telemetry logged for analysis (exception type, stack trace, session ID)

Technical Implementation Notes:

- Exception Handling: Top-level AppDomain.UnhandledException handler saves session state before exit

- Crash Reporting: Windows Error Reporting integration (WerRegisterFile to attach session log)

- Task Resume: Check task status on restart; resume in-progress tasks

Testing Scenarios:

- Simulate crash during conversation → Restart → Verify recovery dialog, resume works

- Simulate crash during app install → Restart → Verify install resumes

- Simulate crash after 24 hours → Verify session expired, must start over

- Report problem → Verify feedback form opens with crash data

#### User Story 1.6.2 - User-Initiated Pause

Priority: P1 (High Priority)

As a user who needs to step away during setup
I want to pause and resume later
So that I can complete setup at my convenience

Acceptance Criteria:

- AC 1.6.2.1: UI includes [Pause Setup] button (always visible in header)

- AC 1.6.2.2: Clicking pause displays dialog: "You can resume setup anytime. Just click the Abhi icon in your Start Menu."

- AC 1.6.2.3: Pause saves session state and minimizes/closes Abhi

- AC 1.6.2.4: Start Menu shortcut remains available: "Resume PC Setup"

- AC 1.6.2.5: Background tasks continue even when paused (app installs, updates)

- AC 1.6.2.6: User can resume by:

  - Clicking Start Menu shortcut

  - Abhi auto-launches after 4 hours of inactivity (optional, configurable)

Technical Implementation Notes:

- Pause Mechanism: Save state, set session_paused flag, minimize window

- Resume: Check for paused session on app start, display resume prompt

- Background Tasks: Continue in background Windows Service (not dependent on UI process)

Testing Scenarios:

- Click Pause → Verify dialog, app minimizes

- Background tasks continue → Verify apps install, updates download

- Resume from Start Menu → Verify seamless resume

- Auto-resume after 4 hours → Verify notification, app launches

### 5.7 Epic 7 - Privacy, Consent, and Data Retention

Business Value: Trust and compliance are non-negotiable for consumer product
Priority: P0 (Must-Have)

#### User Story 1.7.1 - Clear Data Collection Disclosure

Priority: P0 (Must-Have)

As a privacy-conscious user
I want to understand what data Abhi collects and how it's used
So that I can make informed decisions about my privacy

Acceptance Criteria:

- AC 1.7.1.1: First-run screen includes privacy notice before interview begins:

  - Title: "Privacy First"

  - Content: "Abhi uses AI to personalize your setup. Here's what you need to know:"

    - Data collected: Device info, setup preferences, conversation summary

    - Processing: Primary processing on-device; optional cloud AI for complex questions

    - Storage: Encrypted locally; auto-deleted after 30 days

    - No sharing: Data not shared with third parties without consent

  - [Learn More] link to detailed privacy policy

  - [Accept] [Decline (Exit)]

- AC 1.7.1.2: Declining privacy notice exits Abhi (sets opt-out flag)

- AC 1.7.1.3: Privacy policy accessible anytime via Settings menu

- AC 1.7.1.4: User can review collected data: Settings → "View My Data" → displays JSON export of session data

Technical Implementation Notes:

- Privacy Notice: Full-screen modal, must be acknowledged before proceeding

- Data Export: JSON serialization of session database with human-readable formatting

Testing Scenarios:

- First run → Verify privacy notice displayed, cannot proceed without acceptance

- Decline → Verify Abhi exits, opt-out flag set

- Learn More → Verify privacy policy opens in browser

- View My Data → Verify JSON export accurate, complete

#### User Story 1.7.2 - Consent for High-Impact Actions

Priority: P0 (Must-Have)

As a user concerned about unintended changes to my system
I want Abhi to ask for my explicit approval before making important changes
So that I remain in control of my PC

Acceptance Criteria:

- AC 1.7.2.1: Before executing high-impact actions, Abhi displays consent dialog:

  - Action description (e.g., "Install Microsoft Office Suite")

  - Explanation of what will happen

  - Estimated time

  - [Approve] [Decline] buttons

- AC 1.7.2.2: High-impact actions include:

  - Installing applications

  - Modifying system settings (power plan, privacy settings, firewall)

  - Accessing cloud accounts (OneDrive, Google Drive)

  - Using cloud AI services (fallback LLM)

- AC 1.7.2.3: User can decline individual actions without aborting entire setup

- AC 1.7.2.4: Consent choices saved in session state; telemetry logged (anonymized)

Technical Implementation Notes:

- Consent Dialog: Modal dialog, non-dismissible without user choice

- Action Registry: JSON file mapping action types to consent requirement levels (low/medium/high)

Testing Scenarios:

- App installation → Verify consent dialog, approve installs

- System setting change → Verify consent dialog, decline skips

- Cloud account access → Verify consent dialog, approve proceeds

- Multiple actions → Verify each requires individual consent

#### User Story 1.7.3 - Data Deletion

Priority: P0 (Must-Have)

As a user who completed setup
I want to delete all data Abhi collected about me
So that I have control over my privacy

Acceptance Criteria:

- AC 1.7.3.1: Settings menu includes "Delete My Setup Data" option

- AC 1.7.3.2: Clicking displays confirmation:

  - "This will permanently delete all data Abhi collected during setup. You cannot undo this action."

  - [Cancel] [Delete Data]

- AC 1.7.3.3: Confirming deletes:

  - Session database

  - Conversation history

  - Persona data

  - Temporary files

- AC 1.7.3.4: After deletion, Abhi treats device as new (can re-run setup if desired)

- AC 1.7.3.5: Automatic deletion after 30 days post-setup completion (configurable via Group Policy for enterprise)

Technical Implementation Notes:

- Manual Deletion: Delete database file, clear registry flags, remove temp directories

- Auto-Deletion: Task Scheduler task runs daily, deletes sessions older than 30 days

- Verification: Log deletion event, verify files removed

Testing Scenarios:

- Manual deletion → Verify all data deleted, Abhi resets

- Auto-deletion after 30 days → Verify task executes, old data purged

- Re-run setup after deletion → Verify fresh experience, no previous data

## 6. Go-to-Market Strategy

### 6.1 Target Markets & Channels

Primary Market: Consumer AI PCs sold through retail and online channels
Secondary Market: Enterprise IT deployments of AI PCs to knowledge workers

### 6.2 Positioning & Messaging

Product Positioning: "The first AI assistant that sets up your PC for you—personalized, automated, and effortless."

Key Messages by Audience:

| Audience | Message | Supporting Points |
| --- | --- | --- |
| Consumers | "Your new PC is ready to use in 15 minutes—no tech skills required" | • Conversational AI guides you • Automatic app installation • Hassle-free file transfer |
| IT Managers | "Reduce onboarding costs by 20% with AI-powered PC setup automation" | • Standardized deployment • Support ticket reduction • Telemetry insights |
| C-Suite | "Differentiate your AI PC portfolio with the industry's first intelligent onboarding experience" | • Category leadership • Customer satisfaction lift • Competitive differentiation |

### 6.3 Marketing Collateral Requirements

For Launch:

- Product One-Pager (PDF, 2 pages):

  - Overview, key features, benefits, specifications

  - Target: OEM decision-makers, retail partners

- Demo Video (90 seconds):

  - Show end-to-end setup experience

  - Target: YouTube, social media, website

- Press Release:

  - Announce OEM partnerships, availability

  - Target: Tech media (The Verge, Ars Technica, PCWorld)

- Comparison Sheet (Excel/PDF):

  - Abhi vs. traditional OOBE vs. Apple Migration Assistant

  - Target: OEM product managers, competitive analysis

- Sales Deck (PowerPoint, 20 slides):

  - Value proposition, demo, roadmap

  - Target: OEM sales teams

Post-Launch:

- Customer Success Stories (Case studies, 4-6 pages each):

  - Real-world deployments with metrics

  - Target: Enterprise prospects, PR

- Webinars (45 min, quarterly):

  - Deep dive on features, best practices

  - Target: IT administrators, partners

- Social Media Content:

  - Tips, tricks, user testimonials

  - Target: Twitter/X, LinkedIn, YouTube

## 7. Development Timeline & Milestones

### 7.1 Phased Delivery Plan

To be determined.

### 7.2 Detailed Milestone Schedule

To be determined.

### 7.3 Critical Path & Dependencies

Critical Path Activities (delays here impact launch):

- AI model training and optimization (Q1-Q2)

- OEM API integrations (Dell, HP, Lenovo) (Q3)

- Security audit and compliance (Q4)

- Manufacturing integration (Q1 2027)

Key Dependencies:

- Windows 11 25H2 API availability

- OEM partner API documentation and test environments

- Legal approval of privacy policy and EULA

- Third-party app partnerships (Microsoft, Adobe, etc.)

## 8. Success Metrics & Analytics

### 8.1 Telemetry & Instrumentation

Data Collection Strategy: Opt-in telemetry with user consent, anonymized, GDPR-compliant

Key Events to Track:

| Event Category | Specific Events | Purpose |
| --- | --- | --- |
| Session Lifecycle | Session start, pause, resume, completion, abandonment | Measure completion rates, identify drop-off points |
| User Interactions | Button clicks, voice input usage, image uploads | Understand feature usage, UX optimization |
| AI Performance | Response latency, intent accuracy, persona detection confidence | Monitor AI quality, identify improvement areas |
| Automation Tasks | App install success/failure, update status, migration progress | Track automation reliability |
| Errors | Crashes, exceptions, API failures | Prioritize bug fixes, improve stability |

Analytics Dashboard: Real-time Power BI dashboard for product, engineering, and OEM partners

### 8.2 Success Criteria & Acceptance Thresholds

Pre-Launch (Beta Phase):

- Setup completion rate ≥ 80% (target: 90% at GA)

- Average setup time ≤ 15 minutes (target: 8-12 at GA)

- Crash rate ≤ 2% of sessions (target: < 0.5% at GA)

- CSAT score ≥ 4.0/5.0 (target: 4.5 at GA)

Post-Launch (GA, First 6 Months):

- 1M+ activations globally

- Setup completion rate ≥ 90%

- Support ticket reduction ≥ 20% (vs. traditional OOBE baseline)

- NPS (Net Promoter Score) ≥ 50

Long-Term (12+ Months):

- 10M+ cumulative activations

- Enterprise adoption in ≥ 100 organizations

- 3rd-party developer integrations (app partnerships) ≥ 50

### 8.3 A/B Testing & Experimentation

Continuous Improvement via Experimentation:

Test 1: Interview Length

- Hypothesis: Shorter interview (5-7 min) improves completion vs. longer (10-15 min)

- Metric: Completion rate, CSAT

- Rollout: 50/50 split, 10K users per cohort

Test 2: Voice vs. Text-Only

- Hypothesis: Multi-modal (voice + text) increases engagement vs. text-only

- Metric: Interaction depth, session duration, satisfaction

- Rollout: 50/50 split, 5K users per cohort

Test 3: Automated vs. User-Selected Apps

- Hypothesis: Fully automated app install (no user selection) increases satisfaction vs. user-selected

- Metric: Completion rate, post-setup app usage, CSAT

- Rollout: 70/30 split (70% automated, control), 20K users

## 9. Risks & Mitigation

### 9.1 Technical Risks

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| AI Model Latency Exceeds Target (>2s) | High - Poor UX, low satisfaction | Medium | • Optimize model quantization • Implement aggressive caching • Fallback to simpler prompts |
| OEM API Integration Delays | High - Blocks beta launch | Medium | • Prioritize top OEM (Dell) • Build abstraction layer for future OEMs • Fallback to generic Windows APIs |
| Security Vulnerability Discovered | Critical - Blocks GA launch | Low | • Continuous security audits (quarterly) • Bug bounty program pre-launch • Rapid patching process |
| Platform Dependency (Windows 11) | Medium - Limits addressable market | Low | • Windows 10 backport (degraded features) • Clear minimum requirements in marketing |

### 9.2 Business Risks

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| OEM Partners Delay Adoption | High - Reduces launch volume | Medium | • Incentivize early adoption (co-marketing, rev share) • Demonstrate ROI via pilot metrics • Direct-to-consumer option (Microsoft Store) |
| User Privacy Backlash | High - Reputational damage | Low | • Privacy-first design (on-device AI) • Transparent data practices • Easy opt-out and data deletion |
| Competitor (Apple, Google) Launches Similar | Medium - Market differentiation lost | Medium | • First-mover advantage • Deeper OEM partnerships • Continuous innovation roadmap |

### 9.3 Operational Risks

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Cloud Service Downtime (Telemetry, AI Fallback) | Medium - Degraded experience | Low | • Offline-first architecture • Graceful degradation • 99.9% SLA with cloud provider |
| Scaling Issues (1M+ Concurrent Users) | High - Poor performance at launch | Medium | • Load testing (simulate 2M users) • Auto-scaling infrastructure • CDN for static assets |
| Support Overwhelm at Launch | Medium - User frustration | Medium | • Comprehensive in-app help • Community forums • OEM support training program |

## 10. Dependencies & Integrations

### 10.1 Internal Dependencies

| Dependency | Team/Dept | Criticality | Status |
| --- | --- | --- | --- |
| AI Model Training Data | Data Science | High | Not Started |
| Legal Approval (Privacy Policy, EULA) | Legal | Critical | Not Started |
| Cloud Infrastructure Setup | DevOps | High | Not Started |
| Marketing Assets (Videos, Deck) | Marketing | Medium | Not Started |
| OEM Partnership Agreements | Business Development | Critical | Not Started |

### 10.2 External Dependencies

| Dependency | Provider | Criticality | Mitigation |
| --- | --- | --- | --- |
| OEM Update APIs (Dell) | OEM Partners | High | Engage early, document APIs, build adapters |
| Microsoft Store API Access | Microsoft | Medium | Already available, test integration |
| Cloud AI Service | Cloud Provider | Low | Optional feature, on-device primary |
| Third-Party App Installers | Various (Adobe, Google, etc.) | Medium | Verify silent install flags, maintain app catalog |

## 11. Regulatory & Compliance

### 11.1 Privacy Regulations

GDPR (EU):

- Data minimization: Only collect setup-essential data

- Right to access: "View My Data" feature

- Right to deletion: Manual and auto-delete after 30 days

- Consent: Explicit opt-in for data collection and cloud services

- Data portability: JSON export of user data

CCPA (California):

- Notice at collection: First-run privacy notice

- Right to delete: "Delete My Data" feature

- Right to opt-out: Skip setup or disable telemetry

- No sale of personal information: Commitment in privacy policy

Other Regions: Compliance team to assess requirements in China, India, Brazil

### 11.2 Accessibility Standards

WCAG 2.1 Level AA:

- Keyboard navigation for all functions

- Screen reader support (Narrator, JAWS)

- Minimum contrast ratios (4.5:1 for text)

- Resizable text (up to 200%)

- Alternative text for all images

Validation: Third-party accessibility audit (Q4 2026)

### 11.3 Security Certifications

Planned Certifications:

- ISO 27001 (Information Security Management): Q2 2027

- SOC 2 Type II (for cloud services): Q3 2027

- Common Criteria EAL2 (for enterprise deployments): Q4 2027

## 12. Appendices

### 12.1 Glossary

| Term | Definition |
| --- | --- |
| Abhi | Product codename for AI-Based Helper Interface |
| AI PC | Personal computer with dedicated NPU for AI workloads (40+ TOPS) |
| NPU | Neural Processing Unit - specialized hardware for AI inference |
| OOBE | Out-of-Box Experience - Windows initial setup wizard |
| Persona | User classification (Gamer, Student, Professional, Creator, Casual) |
| SLM | Small Language Model - lightweight AI model for on-device inference |
| Session State | Saved progress of setup interview and automation tasks |
| Telemetry | Anonymous usage data collected for product improvement |

### 12.2 Reference Documents

- Windows 11 Developer Documentation: docs.microsoft.com/windows

- GDPR Compliance Guide: gdpr.eu

- WCAG 2.1 Guidelines: w3.org/WAI/WCAG21/quickref

- Microsoft Store Submission Guide: docs.microsoft.com/store

### 12.3 Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2025-12-15 | Product Team | Initial draft |
| 0.5 | 2026-01-02 | Product Team | Added technical architecture, epics 1-3 |
| 1.0 | 2026-01-06 | Product Team | Complete PRD with all sections, ready for review |

## Approval Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Manager | [Name] | _______ | __ |
| Engineering Lead | [Name] | _______ | __ |
| Marketing Director | [Name] | _______ | __ |
| Legal Counsel | [Name] | _______ | __ |
| VP Product | [Name] | _______ | __ |

Document End